SPAR Enterprise

BAU Incident Management

Delivery Playbook & Templates

End-to-End Scrums Methodology

From Input & Planning to Managing Outcomes

Prepared by: Scrums.com

Date: August 2026  |  Version: 1.0

CONFIDENTIAL

# Table of Contents

# 1. Introduction

This Delivery Playbook provides the operational blueprint for the SPAR Enterprise BAU Incident Management workstream. It translates the strategic intent of the BRD (Business Requirements Document) into day-to-day practices, templates, and governance mechanisms that the sprint team uses to deliver.

The playbook covers the full delivery lifecycle — from how work enters the system (input and planning), through how it is executed (sprint delivery), to how outcomes are measured and improved (managing outcomes). It also addresses the three management dimensions that underpin effective delivery: people management, project management, and knowledge management (Confluence and Jira).

This document is intended as a living reference. It should be updated after each Sprint Retrospective with process improvements agreed by the team.

# 2. Delivery Lifecycle Overview

The Scrums delivery methodology for incident management follows a four-phase cycle that repeats every sprint:

| Phase | Activities | Outputs |
| --- | --- | --- |
| 1. Input & Discovery | Incident intake via JSM; SLA auto-assignment; Rovo auto-linking; 1st Level triage | Triaged, prioritised backlog items ready for sprint planning |
| 2. Planning & Commitment | Sprint Planning ceremony; backlog grooming; capacity assessment; sprint goal setting | Committed sprint backlog; sprint goal; capacity allocation plan |
| 3. Execution & Delivery | Daily standups; ticket investigation; development (PR workflow); knowledge base updates | Resolved tickets; merged PRs; KB articles; SLA compliance data |
| 4. Review & Improvement | Sprint Review (demo to stakeholders); Retrospective; SEOP governance report | Accepted deliverables; process improvements; stakeholder feedback |

Each phase flows into the next, and the cycle begins again on Monday morning. The sprint boundary is the natural checkpoint for governance, reporting, and process improvement.

# 3. People Management

## 3.1 Team Structure

The incident management sprint team is deliberately lean. A small, stable team builds shared context and reduces coordination overhead — both critical for a function that deals with time-sensitive incidents.

| Role | Person | Responsibilities | Availability |
| --- | --- | --- | --- |
| 2nd Level Lead | Anton Seocharan | Sprint execution lead; technical escalation point; PR reviewer; KB contributor | Full-time dedicated |
| 2nd Level Support | Solly Khoza | Ticket investigation & resolution; development; PR authoring; KB contributor | Full-time dedicated |
| Scrum Master | Scrums.com resource | Sprint facilitation; impediment removal; SLA monitoring; SEOP reporting; process coaching | Part-time (ceremonies + daily) |
| Product Owner | SPAR Enterprise (rotating) | Backlog prioritisation; acceptance criteria; sprint review sign-off; escalation decisions | Sprint Planning + Review |

## 3.2 Onboarding & Ramp-Up

When a new team member joins the incident management sprint team, the following onboarding sequence applies:

| Day | Activity | Owner |
| --- | --- | --- |
| Day 1 | Environment access: Jira, Confluence, GitHub, JSM, Teams channel, SEOP dashboard | Scrum Master |
| Day 1 | Playbook walkthrough: this document + BRD key sections | Anton / Scrum Master |
| Day 2 | Shadow a ticket from triage to resolution (observe, do not own) | Anton / Solly |
| Day 3 | Own a P4/P5 ticket under supervision; create first KB article | Buddy (Anton or Solly) |
| Day 4-5 | Attend all sprint ceremonies; submit first PR for review | Self (with support) |
| Sprint 2+ | Full participation; own tickets independently; contribute to retrospective | Self |

## 3.3 Performance & Growth

Individual performance is not measured by ticket count alone. The team values:

- Quality of resolution: Did the fix address root cause, or was it a band-aid?

- Knowledge contribution: Is the team member creating KB articles for recurring issues?

- Collaboration: Does the team member provide constructive PR reviews? Do they flag blockers early?

- Process improvement: Does the team member contribute actionable ideas in retrospectives?

These dimensions are discussed in quarterly 1:1 conversations between the team lead and each member, with the Scrum Master providing process-level observations.

## 3.4 Working Agreements

The sprint team maintains a set of working agreements that everyone commits to. These are reviewed and updated during Retrospectives:

- Core hours: 09:00–16:00 SAST for overlap; flexible outside these hours

- Standup attendance: Mandatory for sprint team; camera-optional; start on time, end in 15 minutes

- PR turnaround: Review within 4 business hours of submission

- SLA escalation: If you see a ticket approaching 80% of SLA, flag it immediately in the Teams channel

- Knowledge sharing: Every resolved P1/P2 incident produces a KB article before the ticket is closed

- Retrospective safe space: What is said in retro stays in retro; focus on process, not people

# 4. Project Management

## 4.1 Sprint Rhythm

The sprint operates on a weekly Monday-to-Friday cycle. The rhythm is designed to minimise meeting overhead while ensuring sufficient governance and feedback loops.

| Day | Time | Ceremony | Duration |
| --- | --- | --- | --- |
| Monday | 09:00 | Sprint Planning | 60 min |
| Tuesday | 09:00 | Daily Standup | 15 min |
| Wednesday | 09:00 | Daily Standup | 15 min |
| Thursday | 09:00 | Daily Standup | 15 min |
| Friday | 09:00 | Daily Standup | 15 min |
| Friday | 14:00 | Sprint Review | 60 min |
| Friday | 15:00 | Sprint Retrospective | 30 min |

## 4.2 Backlog Management

### 4.2.1 Backlog Grooming

The backlog is continuously groomed and is not a one-time event. As tickets arrive from JSM, the team assesses them for completeness, estimates effort, and ensures acceptance criteria are clear. Formal grooming happens during Sprint Planning, but ongoing maintenance is everyone’s responsibility.

Backlog health checklist (review at each Sprint Planning):

- Every ticket has a clear title and description

- Priority is set (auto from JSM; validated by Product Owner)

- Acceptance criteria are defined (what does "done" look like?)

- Dependencies are identified (does this ticket need a dev branch? An infrastructure change? A 3rd-party response?)

- Estimate is assigned (story points or T-shirt size)

### 4.2.2 Definition of Done

A ticket is "Done" when all of the following are true:

- Root cause identified and documented in the ticket

- Fix implemented and deployed (or workaround applied with root-cause ticket linked)

- If development was involved: PR approved, merged, and deployed via CI/CD

- Requester notified of resolution via JSM

- For P1/P2: KB article created or updated

- SLA status recorded (met / breached, with reason if breached)

### 4.2.3 Estimation Framework

The team uses story points on a simplified Fibonacci scale: 1, 2, 3, 5, 8, 13. Points reflect effort and complexity, not hours.

| Points | Meaning | Example |
| --- | --- | --- |
| 1 | Trivial — known fix, apply immediately | Password reset; config toggle |
| 2 | Small — straightforward investigation | Clear error log; documented workaround exists |
| 3 | Medium — moderate investigation needed | Intermittent error requiring log analysis; minor code fix |
| 5 | Large — significant investigation or development | Integration issue; multi-component fix; new feature branch |
| 8 | Very large — should be broken down if possible | Cross-system debugging; architectural concern; migration |
| 13 | Epic-sized — must be split into smaller tickets | System redesign; large-scale data fix; multi-sprint effort |

## 4.3 Risk & Dependency Management

Risks and dependencies are tracked at two levels:

- Ticket-level: Dependencies captured in Jira (blocked-by links); risks noted in ticket comments

- Sprint-level: Risks and blockers surfaced daily in standup; escalated per the governance framework if unresolved within 24 hours

The Scrum Master maintains a sprint-level risk register in the SEOP sprint dashboard, updated daily. Items that persist across sprints are escalated to the governance report.

# 5. Jira Management

## 5.1 Project Configuration

The Jira Logistics project (key: LOGISTICS) is the system of record for all incident tickets. It is configured as a Scrum board with the following columns:

| Column | Status | Who Moves Here | Automation |
| --- | --- | --- | --- |
| Backlog | Open | JSM (auto) / Product Owner | Auto-created from JSM escalation |
| Sprint Backlog | To Do | Sprint Planning ceremony | Items committed during planning |
| In Progress | In Progress | Sprint team member | SLA timer active; daily standup focus |
| In Review | In Review | Developer (after PR) | Auto-transition when PR opened |
| Done | Done | Sprint team / automation | Auto-transition when PR merged; manual for non-dev |
| Carry Over | Deferred | Sprint team (at sprint close) | Priority boost for next sprint |

## 5.2 Ticket Template

Every ticket should follow a consistent structure to ensure the sprint team has the information needed to work efficiently:

| Field | Description | Example |
| --- | --- | --- |
| Summary | Concise description of the incident | Login timeout on ERP portal — intermittent 504 errors |
| Description | Detailed context: what happened, when, who is affected, error messages | Users in Durban region experiencing intermittent 504 errors when accessing the ERP portal since Monday 14:00. Approx 30% of login attempts fail. |
| Priority | P1–P5 (auto-assigned by JSM; validated by PO) | P2 — High |
| Story Points | Effort estimate (set during planning or grooming) | 3 |
| Acceptance Criteria | What "done" looks like for this ticket | 1. Root cause identified; 2. Fix deployed; 3. Error rate < 0.1% for 24 hours; 4. KB article updated |
| Labels | Category tags for reporting | erp, login, infrastructure |
| Sprint | Current sprint (if committed) | Sprint 12 — Week of 18 Aug 2026 |
| Linked Issues | Related tickets, blocking dependencies | Blocked by LOGISTICS-280 (infrastructure change) |

## 5.3 Jira Workflow Automation

The following Jira automation rules reduce manual overhead and enforce process compliance:

| Rule | Trigger | Action |
| --- | --- | --- |
| Auto-assign SLA | Ticket created from JSM | Set SLA field based on priority; start SLA timer |
| Auto-transition to In Review | PR linked to ticket | Move ticket to "In Review" column |
| Auto-transition to Done | PR merged on GitHub | Move ticket to "Done"; stop SLA timer; notify requester |
| SLA Breach Warning | SLA at 80% elapsed | Post alert in Teams channel; add "SLA-at-risk" label |
| Carry Over Flag | Sprint closes with ticket not Done | Move to Carry Over; add "carry-over" label; notify PO |
| Sprint Report Generation | Sprint closes | Generate sprint summary in Confluence; update SEOP dashboard |

## 5.4 Jira Naming Conventions

| Entity | Convention | Example |
| --- | --- | --- |
| Sprint Name | Sprint {number} — Week of {date} | Sprint 12 — Week of 18 Aug 2026 |
| Epic (if used) | {System} — {Category} | ERP Portal — Login Issues |
| GitHub Branch | LOGISTICS-{id}-{slug} | LOGISTICS-273-fix-login-timeout |
| PR Title | LOGISTICS-{id}: {description} | LOGISTICS-273: Fix ERP portal login timeout |
| KB Article | {System}: {Issue} — Resolution | ERP Portal: Login Timeout 504 — Resolution |

# 6. Confluence Management

## 6.1 Space Structure

All incident management content lives within the existing SPAR Enterprise Confluence space (space key: Enterprise). The following page hierarchy is used:

| Level | Page | Content |
| --- | --- | --- |
| L1 | SPAR Enterprise (space root) | Space home — links to all workstreams |
| L2 | BAU Incident Management | Incident workstream landing page — overview, quick links, team info |
| L3 | Knowledge Base | Parent for all runbook and resolution articles |
| L3 | Sprint Reports | Parent for archived sprint review summaries |
| L3 | Post-Mortems | Parent for P1/P2 root cause analysis documents |
| L3 | Retrospective Notes | Parent for sprint retrospective action items |
| L3 | Process & Governance | Playbook, BRD, process flow diagrams, governance docs |
| L3 | Onboarding | New team member guide, tool access instructions, FAQ |

## 6.2 Knowledge Base Article Template

Every KB article follows a standard structure to ensure consistency and searchability:

| Section | Content |
| --- | --- |
| Title | {System}: {Issue} — Resolution (e.g., "ERP Portal: Login Timeout 504 — Resolution") |
| Summary | 2–3 sentences: what the issue is, who it affects, and the resolution approach |
| Symptoms | What the user sees — error messages, behaviour, frequency |
| Root Cause | Technical explanation of why the issue occurs |
| Resolution Steps | Numbered step-by-step guide to resolve the issue |
| Workaround | (If applicable) Temporary fix while root cause is addressed |
| Related Tickets | Links to Jira tickets where this issue was reported/resolved |
| Last Updated | Date and author of last revision |
| Tags / Labels | Confluence labels for search: system name, category, priority level |

## 6.3 Sprint Report Template

Published to Confluence after each Sprint Review, the sprint report captures:

| Section | Content |
| --- | --- |
| Sprint Goal | What the team committed to achieve this sprint |
| Completed Items | List of tickets resolved, with brief outcome summary |
| Carry-Over Items | Tickets not completed, with reason and plan for next sprint |
| SLA Performance | Compliance percentage by priority; any breaches with root cause |
| Velocity | Story points completed vs. committed; comparison to previous sprint |
| Key Highlights | Notable achievements, complex resolutions, process improvements implemented |
| Risks & Blockers | Any open risks or unresolved blockers entering the next sprint |
| Retrospective Actions | Top 2–3 improvement items from the retrospective |

## 6.4 Post-Mortem Template (P1/P2 Incidents)

Every P1 and P2 incident requires a post-mortem within 48 hours of resolution:

| Section | Content |
| --- | --- |
| Incident Summary | What happened, when, duration, business impact |
| Timeline | Chronological sequence of events from detection to resolution |
| Root Cause | Technical root cause analysis (5-Whys or equivalent) |
| Impact Assessment | Users affected, revenue impact, SLA breach details |
| Resolution | What was done to resolve; was it a permanent fix or workaround? |
| Lessons Learned | What went well, what could be improved |
| Action Items | Specific follow-up tasks with owners and due dates (linked to Jira) |
| Prevention | What changes will prevent recurrence (monitoring, alerts, code changes, runbooks) |

## 6.5 Retrospective Template

| Section | Content |
| --- | --- |
| Sprint | Sprint number and date range |
| What Went Well | Positive outcomes and practices to continue |
| What Could Be Improved | Pain points and areas for process improvement |
| Action Items | Concrete improvement actions with owner and target sprint for implementation |
| Previous Actions Review | Status of action items from last retrospective (done / in progress / dropped) |

# 7. Managing Outcomes

## 7.1 Metrics Framework

Outcomes are measured across three dimensions: delivery, quality, and process health. The SEOP platform (reporting layer on Confluence and Jira) surfaces these metrics in real-time dashboards.

### 7.1.1 Delivery Metrics

| Metric | Definition | Target | Source |
| --- | --- | --- | --- |
| Sprint Velocity | Story points completed per sprint | Stable or improving trend | Jira / SEOP |
| Throughput | Tickets resolved per sprint | Proportional to capacity | Jira / SEOP |
| Carry-Over Rate | % of committed tickets not completed | < 15% | Jira sprint report |
| Cycle Time | Average time from "In Progress" to "Done" | Decreasing trend | Jira / SEOP |

### 7.1.2 Quality Metrics

| Metric | Definition | Target | Source |
| --- | --- | --- | --- |
| SLA Compliance | % of tickets resolved within SLA | ≥ 95% (P1–P3) | JSM / SEOP |
| MTTR | Mean time to resolution (by priority) | 25% reduction in 3 months | JSM / SEOP |
| Reopen Rate | % of tickets reopened after resolution | < 5% | Jira |
| First-Call Resolution | % resolved by 1st Level without escalation | ≥ 40% | JSM / SEOP |

### 7.1.3 Process Health Metrics

| Metric | Definition | Target | Source |
| --- | --- | --- | --- |
| PR Review Time | Average time from PR open to merge | < 4 hours | GitHub |
| KB Coverage | Number of active KB articles | ≥ 20 in 3 months | Confluence / SEOP |
| Retro Action Completion | % of retro actions completed by target sprint | ≥ 80% | Confluence / Jira |
| Standup Attendance | % of mandated attendance | 100% | Manual / Scrum Master |

## 7.2 Governance Reporting

A weekly governance report is auto-generated by SEOP and published to the Confluence Enterprise space every Friday at 16:00, after the Sprint Review and Retrospective are complete. The report includes:

- Sprint summary: Goal, completed items, carry-over items, velocity

- SLA dashboard: Compliance by priority; breach details; trend over last 4 sprints

- Incident trends: Volume by category, priority distribution, new vs. recurring

- Risk register: Open risks and blockers entering the next sprint

- Team health: Capacity utilisation, unplanned work ratio, retrospective action status

- Executive summary: 3-sentence narrative for CIO and Programme Manager consumption

The governance report is the primary visibility mechanism for stakeholders who are not involved in daily ceremonies. It replaces ad-hoc status requests with a structured, predictable information flow.

## 7.3 Continuous Improvement Cycle

Improvement is not a one-time event — it is embedded in the sprint rhythm. The retrospective produces 2–3 action items each sprint; these are tracked in Jira with an "improvement" label and reviewed at the next retrospective.

Over time, this creates a compounding improvement effect:

- Sprint 1–3: Establish baseline metrics; team adapts to ceremony cadence

- Sprint 4–6: First retrospective-driven improvements land; velocity stabilises

- Sprint 7–12: SLA targets consistently met; KB coverage meaningful; MTTR trending down

- Sprint 13+: Mature practice with self-sustaining improvement loop; SEOP governance fully operational

# 8. Templates Quick Reference

All templates referenced in this playbook are available in the Confluence Enterprise space under BAU Incident Management > Process & Governance. This section provides a quick-reference index:

| Template | Location | Used By | Frequency |
| --- | --- | --- | --- |
| Sprint Planning Agenda | Confluence: Process & Governance | Scrum Master | Every Monday |
| Daily Standup Notes | Confluence: Process & Governance | Scrum Master | Daily |
| Sprint Review Agenda | Confluence: Process & Governance | Scrum Master / PO | Every Friday |
| Retrospective Board | Confluence: Retrospective Notes | Sprint Team | Every Friday |
| Sprint Report | Confluence: Sprint Reports | Scrum Master | Every Friday (post-review) |
| Post-Mortem (P1/P2) | Confluence: Post-Mortems | Sprint Team Lead | Within 48 hours of P1/P2 |
| KB Article | Confluence: Knowledge Base | Sprint Team | Per resolved P1/P2; ad-hoc for recurring |
| Jira Ticket Template | Jira: LOGISTICS project | Anyone (1st/2nd Level) | Per incident |
| SEOP Governance Report | Auto-generated (SEOP) | Stakeholders | Weekly (Friday 16:00) |
| Onboarding Checklist | Confluence: Onboarding | Scrum Master | Per new team member |

## 8.1 Sprint Planning Agenda Template

| # | Item | Time | Owner |
| --- | --- | --- | --- |
| 1 | Review previous sprint velocity and carry-over items | 10 min | Scrum Master |
| 2 | Product Owner presents prioritised backlog (top 15 items) | 15 min | Product Owner |
| 3 | Team discusses, estimates, and selects items for sprint | 25 min | Sprint Team |
| 4 | Confirm sprint goal and capacity allocation | 5 min | All |
| 5 | Identify dependencies and risks for selected items | 5 min | All |

## 8.2 Daily Standup Format

Each team member answers three questions (2 minutes max per person):

- What did I complete since the last standup?

- What am I working on today?

- Are there any blockers or SLA risks?

The Scrum Master notes blockers in the standup log and follows up within 2 hours. If a blocker cannot be resolved by end of day, it is escalated per the governance framework.

# 9. Appendix

## 9.1 Tool Access Matrix

| Tool | Access Required | Provisioning |
| --- | --- | --- |
| Jira (LOGISTICS project) | Contributor / Developer role | IT Admin via Atlassian Admin Console |
| JSM Portal | Agent license (for 2nd Level); Customer access (for reporters) | IT Admin |
| Confluence (Enterprise space) | Contributor role | Space admin (Scrum Master or IT Admin) |
| GitHub (both repos) | Write access to spar-enterprise-flows | Repo admin (Anton / Siveshin) |
| SEOP Dashboard | Viewer role (sprint team); Admin role (Scrum Master) | Scrums.com platform admin |
| Microsoft Teams (Incident channel) | Channel member | Teams admin or channel owner |

## 9.2 Glossary

| Term | Definition |
| --- | --- |
| Playbook | Operational guide for how the team delivers — this document |
| BRD | Business Requirements Document — the "what" and "why"; this playbook is the "how" |
| Sprint | A 1-week time-boxed iteration in the Scrum framework |
| Velocity | The amount of work (story points) completed in a sprint |
| Burndown | A chart showing remaining work vs. time in a sprint |
| MTTR | Mean Time to Resolution — average time from incident report to closure |
| SLA | Service Level Agreement — target response and resolution times by priority |
| SEOP | Software Engineering Operations Platform — Scrums.com reporting layer on Jira/Confluence |
| Rovo | Atlassian AI agents that automate tasks within Confluence and Jira |
| CI/CD | Continuous Integration / Continuous Deployment — automated build and deploy pipeline |
| PR | Pull Request — a code review mechanism on GitHub |
| Definition of Done | A checklist of criteria that must be met before a ticket is considered complete |